## Slide 1: From CRM to Customer Engagement – Powered by Agile

## Slide 2
Richard Meurlin
Marketing Owner, Customer Engagement
Former triathlet och CRM Manager
linkedin.com/in/richardmeurlin/

## Slide 3
We exist to democratise savings and investments.

## Slide 4: Building the best platform for savings and investments.

## Slide 5: Making communication a Unique Selling Point for Nordnet.

## Slide 6: What we need to deliver
Structure through prioritization and a reliable heartbeat.
Speed with a dedicated team with a clear framework for collaboration.
Quality trough tight collaboration cross competencies.
Test and learn with an iterative process.

## Slide 7: Backlog
Task
Task
Task
Task
Task
Task
Task

## Slide 8: Heartbeat
Sprint
Week 2
Week 1
Planning
Stand up
Stand up
Stand up
Stand up
Stand up
Stand up
Stand up
Stand up
Retro
Review
Refinment

## Slide 9: Scrumboard
To do
Doing
Done
Task
Task
Sub task
Sub task
Sub task
Sub task
Sub task
Sub task

## Slide 10: Learning 1
Define the assignment around what you can control.

## Slide 11: Learning 2
Don’t compromise with the method

## Slide 12: Learning 3
Work in short iterations

## Slide 13: Learning 4
Take help and get inspired by those who have done it before

## Slide 14: Thanks and good luck!
Richard.meurlin@nordnet.se
linkedin.com/in/richardmeurlin/